## Statement of Work (SOW)

### Project Title: Real-time Emergency Allocation & Coordination Tracker

### Date: 13 February 2026

### Prepared By: REACT team, Mahindra University

### 1. Introduction

This Statement of Work (SOW) defines the objectives, scope, deliverables, and responsibilities for the REACT – Real-time Emergency Allocation & Coordination Tracker project, developed as part of the Software Engineering course at Mahindra University.

REACT is a web-based emergency response coordination prototype designed to track emergency service units such as ambulances, police vehicles, and fire trucks using GPS-based location data. The system aims to allocate the nearest available emergency unit when a user submits a request and estimate the fastest route using real geographic and routing data. The project is implemented as an academic prototype using publicly available data for the city of Hyderabad.

### 2. Scope of Work

### The scope includes analyzing requirements, designing the system and database, developing backend APIs, simulating GPS data, implementing alert logic, testing the system, and preparing documentation. Only prototype development using simulated data is included. Live hardware or real-world integrations are out of scope.

- Project Description: The REACT system will simulate emergency coordination within Hyderabad by using real emergency station location data and real road network routing. The application will allow users to request emergency assistance, after which the backend system will identify the nearest available emergency unit and compute an estimated arrival time (ETA) using a routing API.

- The assigned unit’s movement will be simulated along the real route returned by the routing service and visualized on a web-based map interface. The system is developed for academic purposes and does not integrate with live government emergency systems.

- Objectives:

- To design and implement a web-based emergency coordination platform

- To utilize real emergency station coordinates from Hyderabad

- To develop nearest-unit allocation logic using geographic calculations

- To integrate a routing API for real-time route and ETA estimation

- To simulate emergency vehicle movement along real road networks

- To demonstrate full-stack integration using modern web technologies

- Key Activities:

- Requirement analysis and system architecture design

- Collection and validation of Hyderabad emergency station data

- Database schema design and setup using MongoDB

- Backend API development using Node.js and Express

- Implementation of nearest-unit allocation algorithm

- Integration with routing API for route and ETA retrieval

- Frontend development using React.js and map visualization tools

- Simulation of vehicle movement along route coordinates

- System testing, debugging, and documentation

### 3. Deliverables

### List the tangible and intangible outputs of the project.

- Deliverable 1: System Architecture and Design Document

- Deliverable 2: Hyderabad Emergency Station Dataset

- Deliverable 3: Backend Application with Allocation and Routing Integration

- Deliverable 4: React-based Web Application with Map Tracking Interface

- Deliverable 5: Final Project Report and Demonstration

4. Timeline and Milestones

### Provide a high-level timeline with key milestones.

| ### Project Kickoff | ### Requirement analysis and planning | ### Week 1 |
| --- | --- | --- |
| ### Phase 1 Completion | ### Data collection and database setup | ### Week 3 |
| ### Phase 2 Completion | ### Backend API and allocation logic | ### Week 6 |
| ### Phase 3 Completion | ### Routing integration and frontend interface | ### Week 9 |
| ### Final Delivery | ### Testing, documentation and presentation | ### End of Semester |

### 5. Roles and Responsibilities

### Outline the key roles and their responsibilities within the project.

- Project Manager: [Name] - [Responsibilities]

- Team Members:

  - Aditya Kumar Kadapa – Project Manager and Systems Architect

  - Cherukupally Ajay Simha Reddy – Backend and Allocation Logic

Engineer

  - Abdul Sami Roshan – Frontend and Map Visualization Developer

  - Gaurav Naidu Korada – Database and Data Engineering lead

  - Arun Krishna Reddy Nalamaru – Simulation and Movement Systems

Engineer

- Client Contact: Software Engineering course, Mahindra University

### 6. Budget and Payment Terms (For now, you can ignore this)

This project is developed as part of an academic course. Budget and payment terms are not applicable

### 7. Assumptions and Constraints

### List any assumptions and constraints that may impact the project.

- Assumptions:

  - Publicly available emergency station location data for Hyderabad is accurate

  - Routing API services provide reliable route and ETA information

  - Required development tools and APIs are accessible within free-tier usage limits

- Constraints:

  - The system is implemented as a prototype for academic purposes only

  - No integration with real-time government emergency systems

  - Live emergency vehicle GPS data is not publicly accessible

  - Project must be completed within the semester timeline

### 8. Approval Signatures

### Client:

### Name: ____________________

### Title: ____________________

### Signature: ________________

### Date: ____________________

### Service Provider:

### Name: ____________________

### Title: ____________________

### Signature: ________________

### Date: ____________________